# Kế Hoạch Dự Án - ETL & BPM

Ngày bắt đầu: 2026-1-1

## Danh sách công việc chi tiết

Biểu đồ Gantt tóm tắt:

| Module | Bắt đầu (raw) | Kết thúc (raw) | Bắt đầu (vẽ) | Kết thúc (vẽ) | Số task |
| --- | --- | --- | --- | --- | --- |
| ETL | 12/02/2026 | 30/10/2026 | 12/02/2026 | 30/10/2026 | 48 |
| BPM | 12/02/2026 | 11/02/2027 | 12/02/2026 | 09/12/2026 | 100 |

| STT | Tên công việc | Người phụ trách | Ngày bắt đầu | Số ngày | Nhóm |
| --- | --- | --- | --- | --- | --- |
| 1 | Tìm hiểu tổng quan về Pega | DEV 1 | NaT | 20.0 |  |
| 2 | DailySyncUpForFinacle | DEV 1 | NaT | 15.0 |  |
| 3 | ExcptionalDailySyncUp | DEV 1 | NaT | 3.0 |  |
| 4 | ExceptionalDailySyncUpForFinacle | DEV 1 | NaT | 15.0 |  |
| 5 | UpdateSFCAllocation | DEV 1 | NaT | 3.0 |  |
| 6 | CAMobileAppBODForLoans | DEV 1 | NaT | 5.0 |  |
| 7 | PreDueAutodialerForLoans | DEV 1 | NaT | 8.0 |  |
| 8 | PrioritizeAuodialers | DEV 1 | NaT | 13.0 |  |
| 9 | PostDuePrioritizeAuodialers | DEV 1 | NaT | 13.0 |  |
| 10 | DailySyncUpForFinnOne | DEV 1 | NaT | 15.0 |  |
| 11 | ExceptionalDailySyncUpForFinnOne | DEV 1 | NaT | 15.0 |  |
| 12 | ExceptionalDailySyncUpForVisionPlus | DEV 2 | NaT | 13.0 |  |
| 13 | PostDueAutodialer | DEV 2 | NaT | 3.0 |  |
| 14 | DailySyncUpForVisionPlus | DEV 2 | NaT | 13.0 |  |
| 15 | CAMobileAppBODForCards | DEV 2 | NaT | 5.0 |  |
| 16 | PreDueAutodialerForCards | DEV 2 | NaT | 8.0 |  |
| 17 | RefreshFinacleData | DEV 2 | NaT | 8.0 |  |
| 18 | PreDueSMSAndVB | DEV 2 | NaT | 8.0 |  |
| 19 | RefreshVisionPlusData | DEV 2 | NaT | 5.0 |  |
| 20 | PostDueSMSAndVB | DEV 2 | NaT | 8.0 |  |
| 21 | RefreshFinnOneData | DEV 2 | NaT | 8.0 |  |
| 22 | ExtractProcessCollectionData | DEV 2 | NaT | 3.0 |  |
| 23 | Destination configurations | DEV 2 | NaT | 10.0 |  |
| 24 | Prioritize properties | DEV 2 | NaT | 10.0 |  |
| 25 | Decision Tree properties | DEV 2 | NaT | 10.0 |  |
| 26 | PreDueSubPoolAllocation | DEV 3 | NaT | 20.0 |  |
| 27 | SetUpBucketAllocations | DEV 3 | NaT | 20.0 |  |
| 28 | PostDueSubPoolAllocation | DEV 3 | NaT | 20.0 |  |
| 29 | SyncUpProcessForBIXCollectionData | DEV 3 | NaT | 20.0 |  |
| 30 | CAEODProcessForNFUReset | DEV 3 | NaT | 3.0 |  |
| 31 | CAResolveCollectionCases | DEV 3 | NaT | 5.0 |  |
| 32 | CAEODProcess | DEV 3 | NaT | 8.0 |  |
| 33 | SyncSurveyDataToBIX | DEV 3 | NaT | 8.0 |  |
| 34 | DailyCustomerSyncup | DEV 3 | NaT | 10.0 |  |
| 35 | MaskBlackListedPhone | DEV 4 | NaT | 8.0 |  |
| 36 | CAMobileAppEOD | DEV 4 | NaT | 10.0 |  |
| 37 | SyncFromICollectUploadTrailToPega | DEV 4 | NaT | 8.0 |  |
| 38 | SyncICollectDataToFollowUp | DEV 4 | NaT | 10.0 |  |
| 39 | CARiskSegmentSyncProcessForCards | DEV 4 | NaT | 10.0 |  |
| 40 | CARiskSegmentSyncProcess | DEV 4 | NaT | 8.0 |  |
| 41 | RetrieveCrcCardFact | DEV 4 | NaT | 5.0 |  |
| 42 | UpdatePlasticIDInCollexData | DEV 4 | NaT | 13.0 |  |
| 43 | Bulk Transfer Flow (4 flows) | DEV 4 | NaT | 15.0 |  |
| 44 | Bulk Follow Up Flow (1 flow) | DEV 4 | NaT | 3.0 |  |
| 45 | Field Allocations (2 flows) | DEV 4 | NaT | 8.0 |  |
| 46 | Intraday CallBack (1 flows) | DEV 4 | NaT | 5.0 |  |
| 47 | Switch Mode Allocation (1 flows) | DEV 4 | NaT | 5.0 |  |
| 48 | Sync Follow Up To BIX | DEV 4 | NaT | 3.0 |  |
| 49 | BPM | nan | NaT | nan |  |
| 50 | Enviroment Preparation | DEVs | NaT | 20.0 |  |
| 51 | Contract/ Click to Call | DEV 5 | NaT | 10.0 |  |
| 52 | Admin Tools/ BIX Dashboard | DEV 5 | NaT | 10.0 |  |
| 53 | Admin Tools/ Bulk Actions | DEV 5 | NaT | 10.0 |  |
| 54 | Admin Tools/ Bulk Upload File Processing | DEV 5 | NaT | 10.0 |  |
| 55 | Admin Tools/ My Reportee | DEV 5 | NaT | 10.0 |  |
| 56 | Admin Tools/ Reset QR code Google Authenticator | DEV 5 | NaT | 10.0 |  |
| 57 | Admin Tools/ Sub Pool Distribution | DEV 5 | NaT | 10.0 |  |
| 58 | Admin Tools/ Summary Report View | DEV 5 | NaT | 10.0 |  |
| 59 | Admin Tools/ Unblock user | DEV 5 | NaT | 10.0 |  |
| 60 | Admin Tools/ Verify New Contact | DEV 5 | NaT | 10.0 |  |
| 61 | Admin Tools/ Verify Phone List | DEV 5 | NaT | 10.0 |  |
| 62 | Admin Tools/Invalidate Follow-up trail | DEV 5 | NaT | 10.0 |  |
| 63 | Contracts Suppressed from Calling | DEV 5 | NaT | 10.0 |  |
| 64 | Correspondance | DEV 5 | NaT | 10.0 |  |
| 65 | Data Table / Bulk FollowUp Data | DEV 5 | NaT | 5.0 |  |
| 66 | Data Table/ BlackListPhoneNos | DEV 5 | NaT | 5.0 |  |
| 67 | Data Table/ Bulk Transfer | DEV 5 | NaT | 5.0 |  |
| 68 | Data Table/ Bulk Upload New Phone numbers | DEV 5 | NaT | 5.0 |  |
| 69 | Data Table/ Deliquency code | DEV 6 | NaT | 5.0 |  |
| 70 | Data table/ Distribution Capacity | DEV 6 | NaT | 5.0 |  |
| 71 | Data Table/ Eligible Deferred List | DEV 6 | NaT | 5.0 |  |
| 72 | Data Table/ FC Profile Details | DEV 6 | NaT | 5.0 |  |
| 73 | Data Table/ Intraday Callback Configuration | DEV 6 | NaT | 5.0 |  |
| 74 | Data Table/ List company B@W | DEV 6 | NaT | 5.0 |  |
| 75 | Data table/ Persons contacted | DEV 6 | NaT | 5.0 |  |
| 76 | Data Table/ Product list | DEV 6 | NaT | 5.0 |  |
| 77 | Data Table/ Route Robin NFU | DEV 6 | NaT | 5.0 |  |
| 78 | Data Table/ RouteRobinPoolCategories | DEV 6 | NaT | 5.0 |  |
| 79 | Data Table/ Segmentation | DEV 6 | NaT | 5.0 |  |
| 80 | Data Table/ Special Scheme Group | DEV 6 | NaT | 5.0 |  |
| 81 | Data Table/ Switch Mode Allocation | DEV 6 | NaT | 5.0 |  |
| 82 | Data Table/ User Activity Limit Data | DEV 6 | NaT | 5.0 |  |
| 83 | Data Table/ WL4ROUNDROBINPriority | DEV 6 | NaT | 5.0 |  |
| 84 | Data Table/Action code | DEV 6 | NaT | 5.0 |  |
| 85 | Data table/Collection Complaints | DEV 6 | NaT | 5.0 |  |
| 86 | Data Table/NFU Reason Codes | DEV 6 | NaT | 5.0 |  |
| 87 | Data table/Region Distribution | DEV 6 | NaT | 5.0 |  |
| 88 | Decision table/ Approval B0DeterminePilotName | DEV 6 | NaT | 6.0 |  |
| 89 | Decision table/ Approval B1-B6DeterminePilotName | DEV 6 | NaT | 6.0 |  |
| 90 | Decision table/ Approval PILOT_B0-B6_MESSAGE_TEMPLATE | DEV 6 | NaT | 6.0 |  |
| 91 | Decision table/ Approval SMS Message Template | DEV 6 | NaT | 6.0 |  |
| 92 | Decision table/ Approval ZNS Message Template | DEV 6 | NaT | 6.0 |  |
| 93 | Decision table/ B0DeterminePilotName | DEV 6 | NaT | 6.0 |  |
| 94 | Decision table/ B1-B6DeterminePilotName | DEV 6 | NaT | 6.0 |  |
| 95 | Decision table/ Call Back Get Next Intraday Treatment | DEV 6 | NaT | 6.0 |  |
| 96 | Decision table/ Callback Treatment For NFU | DEV 6 | NaT | 6.0 |  |
| 97 | Decision table/ CheckForActionCodes | DEV 6 | NaT | 6.0 |  |
| 98 | Decision table/ Connected Call Code Configuration | DEV 7 | NaT | 6.0 |  |
| 99 | Decision table/ CRP-1992 SMS Message Template | DEV 7 | NaT | 6.0 |  |
| 100 | Decision table/ CRP-1992 ZNS Message Template | DEV 7 | NaT | 6.0 |  |
| 101 | Decision table/ Determine Call Script | DEV 7 | NaT | 6.0 |  |
| 102 | Decision table/ Determine Contract Type | DEV 7 | NaT | 6.0 |  |
| 103 | Decision table/ Determine Contract Type for FV | DEV 7 | NaT | 6.0 |  |
| 104 | Decision table/ Determine Eligibility Of Special case | DEV 7 | NaT | 6.0 |  |
| 105 | Decision table/ Determine Field Visit Allocation on Address | DEV 7 | NaT | 6.0 |  |
| 106 | Decision table/ Determine Intraday Callback Logic | DEV 7 | NaT | 6.0 |  |
| 107 | Decision table/ Determine Pool After Extended NFUTILLDATE | DEV 7 | NaT | 6.0 |  |
| 108 | Decision table/ Determine Pool Change Logic and Reset Sub Pool | DEV 7 | NaT | 6.0 |  |
| 109 | Decision table/ Determine POS Segment | DEV 7 | NaT | 6.0 |  |
| 110 | Decision table/ Determine Product Scheme Group | DEV 7 | NaT | 6.0 |  |
| 111 | Decision table/ Determine SMS/ZMS Eligible Account For Post Due | DEV 7 | NaT | 6.0 |  |
| 112 | Decision table/ Determine SMS/ZMS Eligible Account For Pre Due | DEV 7 | NaT | 6.0 |  |
| 113 | Decision table/ DetermineActionCodeForSwitchFunction | DEV 7 | NaT | 6.0 |  |
| 114 | Decision table/ DetermineCampaignName | DEV 7 | NaT | 6.0 |  |
| 115 | Decision table/ DetermineSuppressCallFlag | DEV 7 | NaT | 6.0 |  |
| 116 | Decision table/ DetermineSurveyActionCode | DEV 7 | NaT | 6.0 |  |
| 117 | Decision table/ Eligibility Criteria For Approval For CSA Routing | DEV 7 | NaT | 6.0 |  |
| 118 | Decision table/ EvaluateSFCCases | DEV 7 | NaT | 6.0 |  |
| 119 | Decision table/ Exception Group List | DEV 7 | NaT | 6.0 |  |
| 120 | Decision table/ Limitation of Remaining POS | DEV 7 | NaT | 6.0 |  |
| 121 | Decision table/ National ID Eligibility | DEV 7 | NaT | 6.0 |  |
| 122 | Decision table/ Phone Masking Eligibility | DEV 7 | NaT | 6.0 |  |
| 123 | Decision table/ PILOT_B0-B6_MESSAGE_TEMPLATE | DEV 7 | NaT | 6.0 |  |
| 124 | Decision table/ Post due SMS/ZMS templates. | DEV 7 | NaT | 6.0 |  |
| 125 | Decision table/ PostDue Voice Blaster Eligibility | DEV 8 | NaT | 6.0 |  |
| 126 | Decision table/ Pre due SMS/ZMS templates. | DEV 8 | NaT | 6.0 |  |
| 127 | Decision table/ Predue Eligible Autodialer Accounts-MBW | DEV 8 | NaT | 6.0 |  |
| 128 | Decision table/ Predue Eligible Autodialer Card Accounts | DEV 8 | NaT | 6.0 |  |
| 129 | Decision table/ Predue Eligible Autodialer Loan Accounts | DEV 8 | NaT | 6.0 |  |
| 130 | Decision table/ Predue Voice Blaster Eligibility | DEV 8 | NaT | 6.0 |  |
| 131 | Decision table/ Restrict Call Limit | DEV 8 | NaT | 6.0 |  |
| 132 | Decision table/ Restrict Other Contact Information | DEV 8 | NaT | 6.0 |  |
| 133 | Decision table/ Restrict Related Contract Information | DEV 8 | NaT | 6.0 |  |
| 134 | Decision table/ Restricting Kalapa Information | DEV 8 | NaT | 6.0 |  |
| 135 | Decision table/ Risk Segment for Card Accounts | DEV 8 | NaT | 6.0 |  |
| 136 | Decision table/ Set Distribution Logic For FVContracts | DEV 8 | NaT | 6.0 |  |
| 137 | Decision table/ Set Sub Pool Allocation For External Agencies | DEV 8 | NaT | 6.0 |  |
| 138 | Decision table/ Sub Pool Allocation Percentage | DEV 8 | NaT | 6.0 |  |
| 139 | Decision table/Determine Campaign for Predue AutoDialer | DEV 8 | NaT | 6.0 |  |
| 140 | Decision table/Determine Priority Score for Post Due | DEV 8 | NaT | 6.0 |  |
| 141 | Decision table/Determine Priority Score For PreDue | DEV 8 | NaT | 6.0 |  |
| 142 | Decision table/Determine Special Treatment | DEV 8 | NaT | 6.0 |  |
| 143 | Decision table/Get Agency Details | DEV 8 | NaT | 6.0 |  |
| 144 | Decision table/PostDue AutoDialer Eligible Accounts | DEV 8 | NaT | 6.0 |  |
| 145 | Decision table/SLA Configuration Table | DEV 8 | NaT | 6.0 |  |
| 146 | Manager Tools/ Calling list extraction | DEV 8 | NaT | 10.0 |  |
| 147 | Manager Tools/ Switch Mode | DEV 8 | NaT | 10.0 |  |
| 148 | My Reports | DEV 8 | NaT | 10.0 |  |
| 149 | NFU Marked Contracts | DEV 8 | NaT | 10.0 |  |